# Intelligence Score UI Roadmap

Current Status: Phase 5 Complete (PR #135)
Last Updated: July 4, 2026

## ✅ Phase 5: Core Component (Shipped)

### What’s Live

- Reusable IntelligenceScore component

- Full card view with per-source breakdown

- Compact inline badge variant

- Color-coded scoring (emerald → blue → amber → orange)

- Integrated in Test Case Lab and Script Gen

### User Impact

Before: “AI-generated” with no proof
After: “94% grounded in repository intelligence, 6% AI-assisted”

Sales Impact: Clients immediately understand this isn’t another AI wrapper.

## 🎯 Phase 5.1: Enhanced Messaging (High ROI)

### 1. Better Wording Framework

Current:

Intelligence Score

🧠 94% grounded    ✨ 6% AI Assisted

Source Breakdown:
Repository Match    95%
App Profile         92%

Enhanced:

Intelligence Score

Grounded by:
✓ Repository Match       95%
✓ App Profile            92%
✓ Existing Patterns      98%

AI Assisted:
  6%

Why: “Grounded by” is clearer for executives. Makes the sources feel like features, not metrics.

Effort: 2-3 hours
Value: High (demo clarity)
Priority: Medium

## 🔥 Phase 5.2: Clickable Source Details (Very High ROI)

### Vision

Make each source expandable to show which specific artifacts grounded the generation.

Current:

Repository Match    95%

Enhanced (Expandable):

Repository Match    95%  ▼

  Used:
  ✓ LoginPage.ts (page object)
  ✓ AuthHelper.ts (helper method)
  ✓ credentials.json (test data)
  ✓ Login.spec.ts (pattern reference)

Demo Power: During demos, click to expand and show exactly which files were used. Clients immediately understand why the score is 95%.

Implementation: - Add details?: string[] to IntelligenceScore.bySource (backend extension) - Add expand/collapse state to component - Render file/method list when expanded

Effort: 1 day (backend) + 4 hours (UI)
Value: Very High (demo wow factor)
Priority: High
Blocker: Requires backend to return artifact details

## 📊 Phase 5.3: Badge System (Future Enhancement)

### Vision

Intelligence Score influences visual badges that provide instant quality assessment.

Examples:

98% grounded
★★★★★ Enterprise Ready

84% grounded
★★★★☆ Repository Grounded

62% grounded
⚠ AI Heavy

Badge Tiers: - 95%+: ★★★★★ “Enterprise Ready” - 85-94%: ★★★★☆ “Repository Grounded” - 70-84%: ★★★☆☆ “Good Coverage” - 50-69%: ★★☆☆☆ “AI Heavy” - <50%: ⚠ “Needs Grounding”

Where to Show: - Intelligence Score card - Generation history tables - Dashboard metrics - Export reports

Effort: 4-6 hours
Value: Medium-High (visual clarity)
Priority: Medium
Dependency: Phase 5 complete

## 🩹 Phase 5.4: Healing Integration

### Current Status

Deferred from Phase 5 to keep PR focused.

### What’s Needed

Backend: 1. Extend HealingContextResult interface in src/services/healing-intelligence-context.ts: typescript    export interface HealingContextResult {      // ... existing fields      intelligenceScore?: IntelligenceScore;  // ← Add this    }

- Update HealingIntelligenceContext.load() to extract and return score:

- return {
  // ... existing fields
  intelligenceScore: intel.metadata?.intelligenceScore,
};

- Pass through healing worker result chain to API response

Frontend: 4. Add intelligenceScore to healing result types 5. Render <IntelligenceScore /> in healing results view

Example Output:

Healing Intelligence

Repository Match     96%
Method Index        100%
DOM Match            92%
AI Assisted           0%

Overall Score        98%

Why Powerful: Shows clients that healing is nearly 100% grounded in real code, not AI guessing.

Effort: 1 day (backend) + 2 hours (UI)
Value: High (healing transparency)
Priority: High
Dependency: Phase 3 (PR #222) merged

## 🎨 Phase 5.5: Design Refinements (Long-term)

### Things to AVOID

Per user feedback, do NOT add: - ❌ Radar charts - ❌ Pie charts - ❌ Spider graphs - ❌ Heatmaps

Keep it simple. Current design is perfect.

### Things to CONSIDER

- Micro-animations on score reveal (subtle)

- Accessibility improvements (ARIA labels, keyboard navigation)

- Dark/light theme variants

- Export intelligence score to PDF reports

- Historical trend view (score over time)

Effort: TBD
Value: Low-Medium
Priority: Low

## 📈 Metrics & Success Criteria

### How to Measure Success

Sales Metrics: - Demo conversion rate (before/after Intelligence Score feature) - Client questions about “AI vs. grounded” (should decrease) - Feature mentions in win/loss interviews

Product Metrics: - Average intelligence score across all generations - % of generations with >90% grounding - Feature usage (how often clients view/expand scores)

Engagement Metrics: - Time spent on Intelligence Score panel - Click-through rate on expandable sources (Phase 5.2) - Badge visibility in dashboards (Phase 5.3)

## 🚀 Recommended Sequencing

Based on user feedback and ROI:

### Immediate (Next 2 Weeks)

- Phase 5.2: Clickable Source Details — Very High ROI for demos

- Phase 5.4: Healing Integration — Complete the orchestrator story

### Short-term (1-2 Months)

- Phase 5.3: Badge System — Visual clarity

- Phase 5.1: Enhanced Messaging — “Grounded by” wording

### Long-term (3+ Months)

- Phase 5.5: Design Refinements — Polish

## 💡 Strategic Context

Per user feedback:

“From this point onward, I would shift about 70% of your effort toward customers and 30% toward engineering.”

“You’re no longer building isolated features — you’ve built a coherent QA intelligence platform. Now it’s time to validate it in the market and let customer feedback drive the next wave of capabilities.”

Implication: Intelligence Score enhancements should be driven by customer demos and real-world usage, not theoretical improvements.

Process: 1. Ship Phase 5 (complete ✅) 2. Run customer demos 3. Collect feedback on Intelligence Score 4. Prioritize roadmap based on what resonates 5. Iterate

## 🎯 Success Indicators

You’ll know this feature is succeeding when:

✅ Sales: CTOs say “this proves it’s not just another AI wrapper”
✅ Product: Average intelligence score stays >85% (high grounding)
✅ Engineering: No customer confusion about what the score means
✅ Competitive: Competitors start copying the transparency metric

## 📝 Open Questions

For Customer Discovery: 1. Do clients understand the per-source breakdown? 2. Do they want to see which files were used? (validates Phase 5.2) 3. Do they care more about the overall score or individual sources? 4. Would badges (★★★★★) add clarity or confusion? 5. How important is historical trend data (score over time)?

For Engineering: 1. Can backend efficiently return artifact details for clickable sources? 2. Should we cache intelligence scores for performance? 3. How do we handle edge cases (score = 0%, score = 100%)?

## 📦 Deliverables Summary

| Phase | Status | Effort | Value | Priority |
| --- | --- | --- | --- | --- |
| 5.0 Core Component | ✅ Shipped | 1 day | Very High | — |
| 5.1 Enhanced Messaging | 📋 Planned | 2-3 hrs | High | Medium |
| 5.2 Clickable Details | 📋 Planned | 1.5 days | Very High | High |
| 5.3 Badge System | 📋 Planned | 4-6 hrs | Medium-High | Medium |
| 5.4 Healing Integration | 📋 Planned | 1 day | High | High |
| 5.5 Design Polish | 💭 Future | TBD | Low-Med | Low |

## 🎬 Next Actions

Immediate: 1. ✅ Merge PR #135 (Phase 5.0) 2. ✅ Deploy to production 3. Run customer demos with Intelligence Score feature 4. Collect feedback

This Week: 5. Start Phase 5.2 (Clickable Source Details) if customer feedback is positive 6. Start Phase 5.4 (Healing Integration) after PR #222 merges

This Month: 7. Implement top 2 customer-requested enhancements 8. Document Intelligence Score in customer-facing documentation 9. Create demo video showing Intelligence Score in action

This roadmap is a living document — update it based on customer feedback and market validation.